## Slide 1
THE DEVELOPMENT PLAYBOOK
01
FACILITATOR DECK / PLAYBOOK 01
The Development
Lifecycle
A workshop for orienting projects, testing evidence, and naming the next commitment.
12
STAGES
06
DECISION GATES
Raphael Mwito / Nairobi

## Slide 2
THE DEVELOPMENT PLAYBOOK
02
WORKING PRINCIPLE 01
Development is not a straight line.
It is a sequence of evidence, commitments, and feedback loops.

## Slide 3
THE DEVELOPMENT PLAYBOOK
03
THE FIELD MAP
Four modes of work
01-03
FRAME
Find the right problem.
04-06
PROVE
Build the case.
07-09
MAKE
Control delivery.
10-12
OPERATE
Turn space into performance.

## Slide 4
THE DEVELOPMENT PLAYBOOK
04
12 STAGES / ONE CONNECTED ARGUMENT
The lifecycle at a glance
01
Investment Intent
02
Market & Place
03
Site & Rights
04
Development Concept
05
Feasibility
06
Capital & Structure
07
Design & Approvals
08
Procurement
09
Construction
10
Market Entry
11
Operations
12
Exit & Learning

## Slide 5
THE DEVELOPMENT PLAYBOOK
05
SIX DECISION GATES
Pause before the project becomes harder to change.
G0
Mandate
Should we search?
G1
Opportunity
Control the site?
G2
Investment
Commit capital?
G3
Delivery
Should we build?
G4
Completion
Can users occupy?
G5
Performance
Hold, improve, or exit?

## Slide 6
THE DEVELOPMENT PLAYBOOK
06
THE COMMITMENT CURVE
Uncertainty falls as committed capital rises.
Each stage must earn the right to make the next, less reversible decision.
Intent
Site
Investment
Build
Operate

## Slide 7
THE DEVELOPMENT PLAYBOOK
07
90-MINUTE WORKSHOP
Move from project story to next commitment.
01
Orient
Place the project on the lifecycle.
02
Diagnose
Name missing evidence and fragile assumptions.
03
Challenge
Test the next decision gate.
04
Commit
Assign owner, action, date, and authority.

## Slide 8
THE DEVELOPMENT PLAYBOOK
08
CLOSING QUESTION
What must be true before we make the next commitment?
OWNER
DUE
The Development Playbook